ESM

BUSINESS SCHOOL

WEBSITE DEVELOPMENT PROPOSAL

Full Website Rebuild — Programme-Led Digital Platform

Prepared for:

ESM Business School

Date: June 2026

Valid for 30 days from issue date

1. Introduction

Thank you for the opportunity to propose on the ESM Business School website project. This document outlines our understanding of your requirements, the proposed scope of work, pricing, and delivery timeline for a full rebuild of your digital platform.

The new website will serve as your primary student acquisition channel — showcasing a rich portfolio of accredited British qualifications across MBA, Undergraduate, Education, and Specialist programmes, and making it easy for prospective students across the UAE and internationally to find their programme, understand their options, and take the next step.

2. Our Understanding of Your Requirements

Based on your brief, the project requires:

Pages Required

- Home — flagship landing page with programme highlights and calls to action

- Study With Us — hover dropdown showing course categories, click goes to All Programmes page

- Universities — hover dropdown showing partner university list, click goes to full University page

- About Us — institutional story, team, and accreditation information

- Contact Us — enquiry form, office location, and FAQ

Programme Portfolio

The site must accommodate a significantly expanded programme catalogue, including:

- MBA — General: 7 UK universities (UCLan, Anglia Ruskin, Arden, Bucks New, Portsmouth, Wolverhampton, Greater Manchester)

- MBA — Specialisations: Finance, Marketing, HRM, Project Management, Occupational Health & Safety, Organisational Psychology, Logistics & Supply Chain, Social & Health Care, Tourism & Hospitality

- Undergraduate: Level 05 Extended Diploma pathways to BA/BSc Hons (Wrexham Glyndwr, Bucks New University)

- Master in Education: Level 07 PGD + MA in Education (Bucks New University)

- Woolf European University: MSc in Artificial Intelligence + MBA specialisations

- Level 07 PGD Dual Certification: Strategic Management & Accounting and Finance (Qualifi UK)

- NZQA Level 08: Diploma in Health & Social Care (Qualifi UK)

Design Reference

Navigation and layout style similar to Chestnut Education Group (https://chestnuteducationgroup.net) — mega-dropdown navigation, clean and professional academic aesthetic.

3. Scope of Work

3.1  UI/UX Design

- Custom visual design reflecting ESM brand identity (navy, gold, clean typography)

- Wireframes and high-fidelity mockups for all 5 core pages

- Mobile-first responsive design (mobile, tablet, desktop)

- Two rounds of design revisions included

3.2  Frontend Development (Next.js)

- Built on Next.js (App Router) with TypeScript for performance and SEO

- Sticky frosted-glass header with mega-dropdown navigation (hover: programme list & university list)

- Home page: Hero, Trust Bar, Value Propositions, Stats, Featured Programmes, Testimonials, FAQ, Enquiry CTA

- Study With Us / All Programmes: filterable grid by category with individual programme detail pages

- Universities: listing page with partner university cards and programme counts

- About Us: story, accreditation timeline, vision section, Why ESM cards

- Contact Us: enquiry form with programme selector, office address, embedded map, FAQ accordion

3.3  Content Management System (Sanity CMS)

- Sanity v3 headless CMS — free tier, which is fully sufficient for this project's content volume and usage

- The client will own and control the Sanity project under their own account — full editorial independence from day one

- All page content (text, images, programme details, FAQs, testimonials, etc.) is to be provided by the client before or during the content-population phase

- Schemas for: Programmes, Universities, Testimonials, FAQs, Site Settings, Partners, Legal Pages

- Embedded Sanity Studio at /studio so the ESM team can update, add, or remove any content at any time — no developer required

- Image optimisation pipeline via Sanity CDN

- Sanity also serves as a lightweight headless CRM: all enquiry submissions captured via Formspree are visible and manageable within Sanity, giving the team a single place to track and follow up on leads

3.4  Programme & University Pages (~30 programmes)

- Individual page per programme with: overview, modules, entry requirements, awarding university, fee, and enquiry form

- Structured data seeded into CMS from the provided programme portfolio

- Dynamic routing: /programmes/[slug] for all programme pages

- University listing page with individual university profiles and their linked programmes

3.5  Forms, Integrations & Utilities

- Enquiry form with programme dropdown selector — powered by Formspree for reliable, zero-maintenance form submission handling

- Formspree receives submissions and routes them to the client's email; entries are also accessible via the Sanity Studio (headless CRM) so the team can manage and follow up on all leads in one place

- Floating WhatsApp button (linked to ESM WhatsApp number)

- Mobile sticky CTA bar (Call / WhatsApp / Enquire)

- Cookie notice / privacy compliance

3.6  SEO & Performance

- Meta titles, descriptions, and Open Graph tags for all pages

- XML sitemap and robots.txt

- Core Web Vitals optimisation (image lazy loading, font preloading, code splitting)

- Incremental Static Regeneration (ISR) for fast page delivery

3.7  QA & Deployment

- Cross-browser testing: Chrome, Safari, Firefox, Edge

- Device testing: desktop, tablet, iOS and Android mobile

- Deployment to Vercel (recommended) with custom domain and SSL

- Handover documentation and CMS training session (1 hour video call)

4. Deliverables

- Fully functional, responsive website (all pages and programme detail pages)

- Sanity CMS with all content seeded and ready to manage

- Source code repository (GitHub) — client-owned

- Deployed production website on client's domain

- SEO setup (sitemap, meta tags, Open Graph)

- CMS training session (1-hour walkthrough)

- 30 days post-launch support for bugs and minor adjustments

5. Pricing

All prices are in UAE Dirhams (AED). VAT at 5% is noted separately and applies where required.

| Description | Qty | Unit Price | Total |
| --- | --- | --- | --- |
| UI/UX Design — custom wireframes & visual design for all pages | 1 | AED 4,500 | AED 4,500 |
| Core Pages Development (Home, Study With Us, Universities, About Us, Contact Us) | 5 | AED 1,400 | AED 7,000 |
| Hover Navigation with Mega-Dropdown (Programmes & Universities dropdowns, mobile-responsive) | 1 | AED 2,000 | AED 2,000 |
| Sanity CMS Setup & Configuration (content schemas, studio, image pipeline) | 1 | AED 3,500 | AED 3,500 |
| Programme Pages — individual detail pages (~30 programmes across MBA, Undergrad, Education & Specialisations) | 30 | AED 200 | AED 6,000 |
| University Section (university listing page + hover preview cards) | 1 | AED 2,000 | AED 2,000 |
| Content Population (seeding all programmes, universities, FAQs into CMS) | 1 | AED 2,500 | AED 2,500 |
| Enquiry & Contact Forms (Formspree/email integration, programme selector) | 1 | AED 1,200 | AED 1,200 |
| WhatsApp Floating Button & Mobile CTA Bar | 1 | AED 500 | AED 500 |
| SEO Foundation (meta tags, Open Graph, sitemap, robots.txt) | 1 | AED 1,500 | AED 1,500 |
| Responsive QA & Cross-Browser Testing | 1 | AED 1,500 | AED 1,500 |
| Deployment & Go-Live Support (domain config, Vercel/hosting setup, SSL) | 1 | AED 1,000 | AED 1,000 |
| TOTAL PROJECT INVESTMENT |  |  | AED 33,200 |
| VAT (5%) — if applicable |  |  | AED 1,660 |
| Grand Total (incl. VAT) |  |  | AED 34,860 |

* Note: The above pricing includes up to two rounds of design revisions and two rounds of content revisions. Additional revisions or scope changes are billed at AED 250/hour.

6. Payment Schedule

Payment is milestone-based and tied to project delivery stages:

| Milestone | Amount | Due |
| --- | --- | --- |
| Milestone 1 — Project Kick-off | AED 9,960 (30%) | Due on contract signing |
| Milestone 2 — Design Approval | AED 9,960 (30%) | On client sign-off of designs |
| Milestone 3 — Development Complete | AED 9,960 (30%) | On staging site delivery |
| Milestone 4 — Go-Live | AED 3,320 (10%) | On production launch |

Payment is accepted via bank transfer (account details provided on invoice). Each milestone must be cleared before work on the next phase begins.

7. Estimated Timeline

Estimated delivery in 9–10 weeks from project kick-off, subject to timely client feedback at each review stage.

| Timeline | Phase | Activities |
| --- | --- | --- |
| Week 1–2 | Discovery & Design | Briefing, wireframes, visual design concepts |
| Week 2–3 | Design Approval | Client review, revisions, final sign-off |
| Week 3–5 | Core Development | Next.js setup, navigation, core pages, CMS |
| Week 5–7 | Programme & Uni Pages | All ~30 programme pages + university section |
| Week 7–8 | Content Population | Seeding all data into CMS, form integrations |
| Week 8–9 | QA & Testing | Responsive testing, cross-browser QA, SEO |
| Week 9–10 | Launch | Deployment, go-live, final handover |

Note: Timeline assumes client provides all written content, logos, and imagery within 3 business days of each content request. Delays in content provision will shift timelines accordingly.

8. What's Not Included

The following items are outside this proposal and would be scoped separately if required:

- Copywriting or content creation for programme descriptions (placeholder content will be used if not provided by client)

- Professional photography or custom illustration

- Paid advertising or SEO campaign management

- Third-party integrations beyond those listed (e.g., student portal, LMS, CRM)

- Ongoing monthly maintenance (available as a separate retainer — AED 800/month)

- Domain registration and hosting fees (client account; we assist with setup)

9. Terms & Conditions

- This proposal is valid for 30 days from the date of issue.

- Work begins upon receipt of signed agreement and first milestone payment.

- Two rounds of revisions are included at the design and development stages. Further revisions are charged at AED 250/hour.

- The client retains ownership of all final deliverables and source code upon full payment.

- Post-launch, 30 days of bug-fix support is included at no charge. After that, support is available as a monthly retainer or on a time-and-materials basis.

- ESM Business School is responsible for providing accurate programme and legal content. We accept no liability for content errors.

- Data security: Upon project delivery and final payment, the freelancer will permanently delete and not retain any sensitive credentials supplied during the project — including but not limited to login usernames, passwords, hosting account details, domain registrar access, and any third-party service credentials. All access will be transferred solely to the client.

- Post-delivery scope: Any requirements, changes, or enhancements requested after the project has been formally delivered and signed off will be treated as a new, separate project and quoted accordingly. This proposal covers only the scope described in Section 3.

10. Next Steps

To proceed with this project:

- Review and approve this proposal

- Sign the project agreement (sent separately)

- Transfer Milestone 1 payment (AED 9,960)

- Kick-off call scheduled within 2 business days

We look forward to building something exceptional for ESM Business School. If you have any questions or would like to discuss the scope, please don't hesitate to reach out.

Prepared by:

Thimira

thimiratc@gmail.com